Meeting Minute

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| MEETING NAME: | FIRST WEEKLY SOFWARE ENGINEER PROJECT MEETING | | | |
| DATE OF MEETING | 12/10/2025 | TIME: | Start | 13h00 |
| Finish | 17h30 |
| MEETING PURPOSE: | Assign task for member and give more details for  function. | MEETING  LEADER: | | NGUYEN VO ANH KY |
| PREPARED BY: | |  |

|  |  |
| --- | --- |
| 1.ATTENDANCE AT MEETING | |
| Name: | Students’ ID: |
| NGUYEN VO ANH KY | 3123410186 |
| LUONG MAI HOANG VAN | 3123410422 |
| NGO KIEN VAN | 3123410423 |
| HUYNH LE ANH TUAN | 3123410407 |
| HOANG VIET BAO MINH | 3123410213 |

|  |
| --- |
| 2. MEETING NOTES, DECISIONS, ISSUES |
| \_ Nhóm đã thảo luận và phân chia công việc cho từng thành viên. Kế hoạch tuần này được xác định và tách thành các nhiệm vụ cụ thể dựa trên timeline chi tiết của dự án. |
| Decisions:  * Setup React project * Tạo components cơ bản * Tích hợp React Leaflet * Dashboard cho Admin * Giao diện cho Driver * Giao diện cho Parent * Styling với Material- UI |

|  |  |  |  |
| --- | --- | --- | --- |
| 3. ACTION ITEMS | | | |
| Action: | Assigned to: | Due date: | Additional Information: |
| Setup React project | ANH TUAN + ANH KY | 22/10/2025 |  |
| Tạo components cơ bản | ANH TUAN + ANH KY | 22/10/2025 |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Tích hợp React Leaflet) | ANH TUAN + ANH KY | 22/10/2025 |  |
| Dashboard cho Admin | ANH TUAN + ANH KY | 22/10/2025 |  |
| Giao diện cho Driver | ANH TUAN + ANH KY | 22/10/2025 |  |
| Giao diện cho Parent | ANH TUAN + ANH KY | 22/10/2025 |  |
| Styling với Material- UI | ANH TUAN + ANH KY | 22/10/2025 |  |