Meeting Minute

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| MEETING NAME: | FIRST WEEKLY SOFWARE ENGINEER PROJECT MEETING | | | |
| DATE OF MEETING | 12/10/2025 | TIME: | Start | 13h00 |
| Finish | 17h30 |
| MEETING PURPOSE: | Assign task for member and give more details for  function. | MEETING  LEADER: | | NGUYEN VO ANH KY |
| PREPARED BY: | |  |

|  |  |
| --- | --- |
| 1.ATTENDANCE AT MEETING | |
| Name: | Students’ ID: |
| NGUYEN VO ANH KY | 3123410186 |
| LUONG MAI HOANG VAN | 3123410422 |
| NGO KIEN VAN | 3123410423 |
| HUYNH LE ANH TUAN | 3123410407 |
| HOANG VIET BAO MINH | 3123410213 |

|  |
| --- |
| 2. MEETING NOTES, DECISIONS, ISSUES |
| \_ Nhóm đã thảo luận và phân chia công việc cho từng thành viên. Kế hoạch tuần này được xác định và tách thành các nhiệm vụ cụ thể dựa trên timeline chi tiết của dự án. |
| Decisions:  * Setup Socket.IO server * Implement location tracking API * Frontend: Tích hợp Socket.IO client * GPS simulation cho testing * Real-time map updates * Geofencing alerts * Testing real-time features |

|  |  |  |  |
| --- | --- | --- | --- |
| 3. ACTION ITEMS | | | |
| Action: | Assigned to: | Due date: | Additional Information: |
| Setup Socket.IO server | NGO KIEN VAN | 12/11/2025 |  |
| Implement location tracking API | NGO KIEN VAN | 12/11/2025 |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Frontend: Tích hợp Socket.IO client | NGO KIEN VAN | 12/11/2025 |  |
| GPS simulation cho testing | NGO KIEN VAN | 12/11/2025 |  |
| Real-time map updates | NGO KIEN VAN | 12/11/2025 |  |
| Geofencing alerts | NGO KIEN VAN | 12/11/2025 |  |
| Testing real-time features | NGO KIEN VAN | 12/11/2025 |  |